# UAT LIST

SIGMA360 Project – Team CRM Alpha - 23Q4

____________________________________________________________________________________

Author of document: Samira MHAMSA, 3rd November 2023, Dyhia Amour 3rd November 2023

Contributors: Etienne Bernouli, 7th November 2023

Proofread: Elisa Fauci, 7th November 2023

____________________________________________________________________________________

The User Acceptance Tests will be going on the Squash TM software. Link below.

https://test.ekovya.com/squash/login

____________________________________________________________________________________

Consultant accompanying the tests:

- Elisa Fauci, Contract Manager

- Olivier Chanthaseng, Technical Engineer

- Etienne Bernouli, Planning & Cost Controller

- Dyhia Amour, Contract Manager

____________________________________________________________________________________

Test Users:

- Elizabeth Golovanow, Sales & Marketing Director

- Marjorie Fermorie, Human Resources

- Assia Bougoufa, Sales Representative

- Sophia Korshia, Human Resources

____________________________________________________________________________________

# Unit Tests

## 1. Website front-end (customer experience)

#### - To be tested -

##### Customer account creation (ok)

##### Customer login procedure (ok)

##### Add products to cart and see total price (ok)

##### Access to different currencies (test programmed)

##### Website order payment process (test programmed)

##### Strong passwords requirements (test programmed)

#### - Pending -

##### Send a message via a Contact form (issue)

##### Newsletter subscription (issue)

##### Security: 2 factors authentication (issue)

> Wordfence issue

##### Display real-time stock-level according to customer privileges (issue)

> No stock data in database (SAP)

##### Mail for first contact registration (issue)

##### Thanking mail following a phone call (issue)

##### Follow-up e-mail after cart abandon (issue)

##### Automatic creation of coupons when cart abandon (issue)

##### Receive a post-order satisfaction form (issue)

## 2. Website back-end (sales representative experience)

#### - To be tested -

##### Creation of product sheets (ok)

##### Creation of product categories (ok)

##### Creation of product tags (ok)

##### Applying promotions (ok)

##### Creation of bundles (ok)

##### Creation of cross-selling (ok)

##### Creation of up-selling (ok)

##### VAT management (to be programmed? > Elisa?)

#### - Pending -

##### Creation of a command order number (pending)

##### Multilingual: French & English (pending)

##### Degressive prices relative to quantity of purchase (pending)

##### Calculation of shipping costs (pending)

##### Display cart abandon rate (pending)

##### Display average customer basket (pending)

##### Display the number of account creation demands (pending)

##### Price management by customer categories: premium, gold, VIP (pending)

## 3. Salesforce

#### - To be tested-

##### Log in to Salesforce (test programmed?)

##### Account: creation of a record (test programmed?)

##### Contact: creation of a record (test programmed?)

##### Lead: creation of a record (test programmed?)

##### Opportunity: creation of a record (test programmed?)

##### Orders: creation of a record (test programmed?)

##### Product: creation of a record (test programmed?)

##### Quotes: creation of a record (test programmed?)

##### Campaigns: creation of a record (test programmed?)

##### Task: creation of a record (test programmed?)

##### Creation of users (test programmed?)

##### Send an e-mail (test programmed?)

##### Convert lead to opportunity (test programmed?)

##### Close your deal (test programmed?)

#### - Pending -

##### Profile creation (test programmed?)

- Sales Representative > Assia

- Marketing Manager > Elizabeth

- Sales Director > Elizabeth

- Vice-President > Alexandre

##### Authorizations Matrix (issue)

Sales Rep. profiles access dashboards displaying data they otherwise do not have access to.

##### Available connection through mobile phones (issue)

##### Lead assignment rules (issue)

> Ekovya’s documentation is missing.

## 4. Publer

#### - Pending -

##### Ability to connect to Publer (pending)

##### Accessing Ekovya’s social media accounts (pending)

## 5. Brevo

#### - Pending -

##### Ability to connect to Brevo (issue)

# Integration Tests

## 1. Salesforce & Website

### 1. 1. Website to Salesforce

#### - Pending -

##### Automatic transfer of Lead data (to be programmed?)

##### Automatic transfer of Products data (issue)

##### Automatic transfer of Customers data (issue)

##### Automatic transfer of Orders data (issue)

### 1. 2. Salesforce to Website

#### - Pending -

##### Automatic transfer of Stock Level (issue)

> Issue from SAP

## 2. Salesforce & SAP

### 2. 1. Salesforce to SAP

#### - Pending -

##### Automatic transfer of Products data (issue)

##### Automatic transfer of Customers data (issue)

##### Automatic transfer of Orders data (issue)

### 2. 2. SAP to Salesforce

#### - Pending -

##### Automatic transfer of Products data (issue)

##### Automatic transfer of Customers data (issue)

##### Automatic transfer of Orders data (issue)

##### Automatic transfer of Invoices data (issue)

##### Automatic transfer of Stock Level (issue)

> Issue from SAP

## 2. 3. SAP to Customer

#### - Pending -

##### Send Invoices to Customers (issue)

## 3. Google Analytics

### 3. 1. WordPress to Google Analytics

#### - Pending -

##### 1. Display statistic of visit of each store category (pending)

##### 2. Display visitors’ countries (pending)

##### 3. Display visitors’ average visit time (pending)

##### 4. Display acquisition rate (pending)

##### 5. Display bounce rate (pending)

### 3. 2. Google Analytics to Salesforce

#### - Pending -

##### Automatic transfer of data (issue)

##### Allow analysis of website performance (issue)

## 4. Salesforce & Brevo

### 4. 1. Salesforce to Brevo

#### - Pending -

##### Transferring e-mail addresses (issue)

##### Organize e-mail addresses according to scores and criteria (issue)

### 4. 2. Brevo to Salesforce

#### - Pending -

##### Transfer data on mailing campaign success (issue)

## 5. Salesforce & Publer

### 5. 1. Publer to Salesforce

#### - Pending -

##### Transfer data on social media campaign performance (issue)