# Planning organization detailed

# Coordination of tasks

____________________________________________________________________________________

# Priority: Blueprint - pivot point, crucial point

This is the priority. All our efforts must be focused on the release of this deliverable to frame the project as best as possible.

Priority: Blueprint - pivot point, crucial point	1

22/09/2023 - Working towards Blueprint, day 2	1

Deadline: Today, Friday 22nd September	1

Main guidelines	1

Mohamed	1

Atif	1

Samira	1

PMO	1

Feasibility study:	2

Starting point	2

21/09/2023 - Working towards Blueprint	2

PMO’s planning	2

18/09/2023 – Steering Committee Preparation	3

1.	List of deliverables and state of advancement – Fanta	4

2.	Research on ROI – Fanta et Elisa	4

3.	Translating the ROI – Olivier	4

4.	Laying out ROI presentation – Etienne	4

5.	Closing the requirements review – Etienne – proofread by Fanta and Elisa	4

6.	Closing organization chart (organigram) – Dyhia and Samira	4

7.	Closing Risk Matrix – Atif, Elisa	4

Website design	4

Elisa	4

Samira	4

Mohamed	4

Fanta	5

Dyhia et Olivier	5

_____________________________________________________________________________________

# 29/09/2023 -

9h15:

All - Synchronization of daily tasks

10h00:

_____________________________________________________________________________________

# 28/09/2023 -

9h15:

All - Synchronization of daily tasks

_____________________________________________________________________________________

# 27/09/2023 - Directors Board

9h15:

All - Synchronization of daily tasks and Directors Board

9h30:

Directors Board – Elisa, Etienne, Samira

_________________________________________________________________________________

# 26/09/2023 - Financial Evaluation

9h15:
Synchronization on daily objectives

9h30:
All together - ROI Explanation and Update

13h30: 
Fanta – List of deliverables
Dyhia – Comments on the budget evaluation
Atif – Add a column in the Risk Matrix to note who added which risk
Etienne and Samira – Checking consistency of all deliverables
Samira – Centralize documents in PDF in one folder + Print document for signed validation in the Board of Directors
Etienne – sending deliverables to the Board of Directors for anticipating reading. 
19h00: 
Prepare cake for celebration tomorrow

____________________________________________________________________________________

# 25/09/2023 - Closing the Blueprint

9h00:
Etienne – data saving on external hard drive

9h15: 
All – talking about the importance of sources (Internet is not a source)

9h20: 
All - Synchronization point of weekly objectives => CoDir (Board of Directors) planned on Wednesday morning. Preparation phase should be finished the day before.

9h45: 
All - Synchronization point on the daily objectives

### Preparing Blueprint

10h00: 
Etienne, Fanta, Elisa, Dyhia - Closing Feasibility study => filtering requirements by level of priority.  
Mohamed, Olivier - BP Definition => First, evaluate the level of knowledge for each requirement. Then, do research  
Samira – Macroplanning
Atif – Read chapter on Risk Analysis in Gilles’ Book

### Starting Blueprint

10h30: 
Dyhia, Etienne - Blueprint
Samira, Mohamed, Olivier– Proofreading Feasibility Study Document
Fanta, Elisa – Proofreading BP Definition

12h00: 
Moh, Sam, Oliv, Fanta, Elisa - Deepening BP technically
Atif, Etienne– Reading Lionel’s comments on Risk Matrix and update (don’t be realistic, not perfectionist)

16h30:
Closing the Blueprint
Closing BP

16h50: 
Sending an invitation to Kick-Off meeting on Wednesday 13h30.

16h55:
Filling work hours

____________________________________________________________________________________

# 22/09/2023 - Working towards Blueprint, day 2

## Deadline: Today, Friday 22nd September

## Main guidelines

9h15: Presentation of daily planification
9h30: Everyone must fill the worktime of yesterday (in Excel and OpenProject)
10h: Feasibility Study and BP Definition
11h30: Transforming the Feasibility Study into Blueprint
14h00: Transforming the BP Definition into Blueprint
14h30: Laying out Blueprint
15h00: Product pages training with Lotfi
16h55: Fill work hours
17h00: Celebration!

## Mohamed

Follow-up with Olivier’s work to foster the BP Definition and integration with the Feasibility Study.

## Atif

As a Quality Engineer, I suggest you work in support of Mohamed and Olivier on the BP Definition. 
Ex: web research with sources. Advice and participation in good intelligence.

## Samira

Insert image/photo in the introduction.

Edit a PNG+JPG version of the macro-planning. 
Stake: facilitate its integration in Blueprint and foster easy reading.

## PMO

- ROI: add extra costs of 20% for the first year and explanation of calculation of ROI elements. (1)

- Budget: do we include the cost of SAP consultants in the Salesforce project? And vice versa? (done) => Discussing it in Board of Directors

- Define a list of “customizing/end users/etc guides” and submit to team’s approval. (3)

- Allocate hours on Open Project – pasts & futures (with Samira’s help maybe) (4)

- Correct error in Depreciation Charges in ROI calculation.

- Fill description of ROI calculation.

## Feasibility study:

Suggestion: The priorities can be distinguished in three levels: structural, operational, and optimal.

Structural: the system cannot work without.

Operational: Salespersons cannot work without.

Optimal: Improve performance.

Write a text at the end of the deliverables to resume the study and decisions issued with justification.

## Starting point

Let’s fill our work hours!

____________________________________________________________________________________

# 21/09/2023 - Working towards Blueprint

## PMO’s planning

Today, we must start preparing ourselves for the deadline of the Blueprint.

This requires spending qualitative time on two previous tasks: the Feasibility Study and the Business Process Definition. On this case, it is preferable to beyond the deadline if quality is met. 
Priority = Quality.

It’s the last line to terminate the preparation phase.

The Feasibility Study and the BP Definition must work closely together while editing two separated documents.

Once these two previous tasks are completed, they will only be copy-pasted on the Blueprint.

On this point, Dyhia, I would like you to be in charge of preparing the document to receive this data. So don’t work, but listen, listen actively, investigate what others are doing. Be aware of other people’s needs to react promptly when it’s time.

Fanta, I need someone to be in charge instead of the PMO so he can allocate time for planning. 
At least, until noon or later.
Would you accept this responsibility? Does somebody oppose this decision?
I will end this presentation and will leave you (or else) in charge.

Samira and Mohamed are not here this morning, but I would like Mohamed to be responsible for Business Process Definition, as he is the most advanced in technical details.
Actually, Olivier is also a Technical Engineer, and should work with Mohamed.

Today, our official roles within the organization start to layout.

As a contract manager, Elisa will help Fanta working on the Feasibility study with the following guidelines:

- Duplicate the Requirements Review and rename it.

- Create a hierarchy of priorities among all “numbered chapters”.

- Color in green the most realistic objectives.

- Color in red the least realistic objectives.

- Color in blue which need further evaluation

- Determine which are the most important objectives in terms of structure.

- Determine the minimum objectives necessary to functionally reach the main goal 
=> Main goal: having an e-commerce website connected to Salesforce.

- From this minimalistic structure, report other objectives with a hierarchy of priority. List only the most realistic.

- Lay out the document and integrate it in Blueprint.

Atif, as a Quality Engineer, you will be in charge of integrating the last steering committee’s comments on the Risk Matrix and sending it to the PMO for validation. Then, you will send it by mail to Lionel Rinaldi for External Expertise on the matter.

## PMO

- Prepare the planning for the next day (done)

- Planning a workshop with Elizabeth for ROI calculations (done)

- Integrating the last steering committee's comments into documentation (see Elisa’s notes) (done)

- Exporting the Requirements Review V1 in PDF (done)

- Create a macro-planning that is easier to read, in jpg format for example. (Samira)

- Add comments on the List of Deliverables. (done)

- Planning/preparing the board of directors to discuss HR costs for budget evaluation. (done)

PS: the PMO might add slight modifications to some documents you’re responsible for. No suppression – without asking or without permission => add comments!
The intention is to fluidity the global integration of everyone’s work with minimum changes. Don’t take it personally!

On the Teams’ agenda, we will have three dedicated meetings:

- General (the one we’re in)

- Documents (F Study, BP Def, Blueprint)

- PMO’s Office

P-PS: If you need a private chat with, or validation by the PMO, send a message via Teams and I will contact you ASAP (message, phone call or video meeting - if accepted). 

If you do not have any questions let’s start...

____________________________________________________________________________________

# 18/09/2023 – Steering Committee Preparation

In order to prepare for the steering Committee happening on the 20th of September 2023, here is the list of tasks to be done on Thursday 19th midnight last deadline, with responsible people:

/!\ No need for a PowerPoint presentation. /!\

## List of deliverables and state of advancement – Fanta

You need to call the responsible of specific deliverables to know the exact state of advancement. If the delivery is not started yet, of course it is at 0%.

## Research on ROI – Fanta et Elisa

We need to justify why we chose to calculate the ROI with a 25% sales increase. We need to do internet research on “how much economy does the implementation of a CRM allow?” and determine an approximative, but more accurate, number of sales increases per year. 3 links minimum.

## Translating the ROI – Olivier

Translating the ROI dashboard and issuing a new Excel document with minimum pages. Renaming the old document “ROI TOOLS”.

## Laying out ROI presentation – Etienne

Presenting the ROI calculation, the best way possible. 
Following Gilles’ advice, we will calculate the ROI with a minimum of a 5% sales increases per year, to anticipate the worst evolution scenario.

## Closing the requirements review – Etienne – proofread by Fanta and Elisa

Laying out the requirements review, translating in English, having the document proof-read according to the documentary procedure, and sending it to Alexandre for validation.

## Closing organization chart (organigram) – Dyhia and Samira

Creating a nominative organigram, the most detailed possible. All information is available on the planning Xcel document, tab “organigram”.

## Closing Risk Matrix – Atif, Elisa

When finished, update it on the planning Xcel document and highlight it in GREEN.

____________________________________________________________________________________

# Website design

## Elisa

“Blog Ekovya”

Menu and footer.

## Samira

“Qui Sommes-Nous?” (“vision” and “presentation” fusioned)

## Mohamed

“Contact”

## Fanta

“Infos pratiques” (“Informations” and “Nos locaux” fusioned)

## Dyhia et Olivier

“Accueil”

“Rejoignez-nous!”