Feasibility study

SIGMA 360 project – SALESFORCE – CRM ALPHA – 2023

Responsible of Document: Elisa FAUCI

Author:  Dyhia AMOUR, Elisa FAUCI 22/09/2023
Validation:

Last update: Dyhia AMOUR, 27/09/2023

Proofread: Fanta GABY, 28/09/2023

# Introduction

This document outlines the feasibility of the different customers requirements for the SIGMA360 project.

# Context

Ekovya is a small but dedicated company known as versatile for its commitment to excellence in various business domains. Ekovya is offering a wide range of high-quality products and services.

Operating exclusively in France. Its primary activities are categorized as follows:

- Solution division: the division focuses on the trading of office Furnitures and computer equipments.

- Consulting division: Ekovya specializes in engineering work and project integration through its consulting branch.

- Innovation division: Ekovya engages in engineering outsourcing and prototyping within its innovation branch.

- Communication division: is currently on hold, the communication division remains a potential avenue for future endeavors.

# SIGMA360 objectives:

The primary objective of this project is to implement a CRM solution, and to establish a comprehensive online sales platform that facilitates sales growth and optimizes marketing efforts, enhances customer experiences and improves data management.

## This study encompasses various components:

- The creation of an e-commerce website

- The integration of the store with Salesforce

- The automation of marketing actions

- Data migration from flat files to the CRM

- The integration of the CRM with the current ERP system in use

# Detailed reporting:

The study that has been carried out about gathering data on customer requirements, shows that most of the demands and desires are achievable. Based on the investigation findings, it is proposed to construct the CRM solution, by taking into account three main factors that are categorized into:

- Technical factors: These pertain to the technical aspects of the solution, such as software development, hardware means, infrastructure, and compatibility with existing systems.

- Financial factors: This involves assessing the cost implications of building and maintaining the CRM solution, including budget allocation and potential return on investment.

- Organizational factors: These factors focus on how the CRM solution aligns with the company's structure, processes, and culture. It may also involve change management considerations to ensure a smooth adoption within the organization.

We have decided then to prioritize these requirements according to their emergency regarding the project progress. To make this possible, we have established a set of specific criteria for evaluation. These criteria will help us in accurately categorizing the different steps based on their level of emergency. The emergency of a given requirement can be further elaborated as follows:

- High Urgency: This designation applies to steps or requirements that demand immediate attention and action. Failure to address them promptly could result in significant negative consequences: blockage or even failure of the project. The CRM Alpha Team engage itself to answer requirements with this level of priority within delayed time.

- Moderate Urgency: This category covers requirements that are moderately urgent. While they may not require immediate action, they should be addressed in a timely manner to prevent any potential issues from escalating.

- Low Urgency: Steps or requirements falling into this category are of relatively low urgency. They can be addressed at a lower priority compared to those with higher levels of urgency. However, they should not be entirely neglected, as they may become more critical over time or in specific situations.

By using these detailed classifications, we can effectively prioritize and manage the various steps and requirements within our project or process. We were able to highlight the following points:

1/ The urgent requirements:

- The e-commerce website: This is the starting point of the project. It is from the website and the store that we can proceed to the next steps. The urgency here may stem from the capability of ensuring the multilingual website to reach a wider audience, the designing of an intuitive user interface, setting up a customer basket, implementing product catalog management, and ensuring seamless customer checkout experiences.

- Integration SF/ Website: This point of the project since it directly involves the internal organization of  EKOYVA . This requirement entails th integration of Salesforce and the store, Achieving this integration is crucial for real-time data sharing, streamlined processes, and enhanced decision-making. The urgency priority  arise from a business need to synchronize customer data, sales information,and financial data promptly.

- Data migration: It is essential because it is from this data that the company will be able to work on its business management (prospect management, customer management, marketing actions, KPI tracking). Data migration involves transferring and transforming data from flat files and from Hubspot to Salesforce. Priority of data migration results from system upgrades, database changes, or regulatory compliance requirements. It's essential to execute data migration carefully to prevent data loss, ensure data accuracy, and maintain business continuity.

2/ The moderately urgent requirements:

- Salesforce deployment: This task involves the implementation and deployment of the Salesforce platform within the organization.

- It includes :

  - the leads and the products management,

  - setting up user access and permissions,

  - importing existing customer data, and

  - customizing the platform to support sales, marketing, and customer service functions.

The moderate urgency in this case is due to the organization's desire to enhance customer relationship management and sales processes. While it is not a priority, addressing this requirement  is important to realize the benefits of the Salesforce system and improving overall business efficiency.

3/ The low emergency level requirements:

- Marketing tasks automation: It will enable the company to enhance its commercial performance and, consequently, its profitability and return on investment. This initiative involves automating various marketing tasks within the organization. This encompasses activities such as email marketing campaigns, social media planification, lead nurturing, follow-up after abandoned basket, and analytics reporting. While these tasks have the potential to enhance the company's commercial performance, they can be considered for implementation in the long term rather than requiring immediate attention. (already said at the beginning of the paragraph)

Can we have a title here, please ?

In addition to this evaluation, we have deducted important requirements that play a pivotal role in the successful execution of the project. (The KPIs are crucial in the project's realization):

- Measuring Success: KPIs serve as quantifiable metrics that enable you to measure the project's success and progress. While the feasibility study provides an initial assessment of the project's viability, KPIs are essential for ongoing monitoring and ensuring that the project stays on track towards its objectives.

- Objective Evaluation: KPIs offer an objective way to evaluate the project's performance. Unlike the subjective nature of some aspects of a feasibility study, KPIs provide concrete data and benchmarks against which you can assess whether the project is meeting its goals.

- Alignment with Goals: KPIs are directly aligned with the project's goals and objectives. They help ensure that the project remains focused on its intended outcomes, which may include financial targets, customer satisfaction levels, operational efficiencies, or other strategic objectives identified in the feasibility study.

- Adaptability: KPIs are adaptable and can evolve as the project progresses. This adaptability allows you to make data-driven decisions and adjustments in real-time, enhancing the project's chances of success.

- Continuous Improvement: KPIs provide insights into areas that may need improvement. By regularly monitoring these indicators, you can identify challenges early and take corrective actions, thereby enhancing the project's overall performance.