Feasibility study

SIGMA 360 project – SALESFORCE – CRM ALPHA – 2023

Responsible of Document: Dyhia AMOUR, Elisa FAUCI

Author:  Dyhia AMOUR, Elisa FAUCI 22/09/2023
Validation:

Last update: Dyhia AMOUR, 27/09/2023

Proofread: Fanta GABY, 28/09/2023

Introduction	2

Context	3

SIGMA360 objectives:	3

Here are the five (05) main categories of project requirement:	3

Detailed reporting:	3

Technical factors	3

Financial factors	4

Organizational factors	4

Requirements emergency management procedure:	4

1/ High Urgency:	4

Priority	4

Consequences of failure	4

Engagement	4

2/ Moderate Urgency:	4

Priority	4

Consequences of failure	4

Engagement	4

3/ Low Urgency:	4

Priority	5

Consequences of failure	5

Engagement	5

Result of the Priority Management Analysis:	5

1/ The urgent requirements:	5

	The e-commerce website:	5

	Integration SF/ Website:	5

	Salesforce deployment:	5

2/ Medium-urgent requirements:	6

	Marketing tasks automation:	6

3/ Urgent requirements of little importance:	6

	Data migration:	6

# Introduction

This document outlines the feasibility of the different customers’ requirements for the SIGMA360 project.

# Context

Ekovya is a small but dedicated company known as versatile for its commitment to excellence in various business domains. Ekovya is offering a wide range of high-quality products and services.

It is operating exclusively in France and his primary activities are categorized as follows:

- Solution division: the division focuses on the trading of office Furnitures and computer equipments.

- Consulting division: Ekovya specializes in engineering work and project integration through its consulting branch.

- Innovation division: Ekovya engages in engineering outsourcing and prototyping within its innovation branch.

- Communication division: is currently on hold, the communication division remains a potential avenue for future endeavors.

# SIGMA360 objectives:

The primary objective of this project is to implement a CRM solution and to establish a comprehensive online sales platform that not only facilitates sales growth but also optimizes marketing efforts, enhances customer experiences, and improves data management.

## Here are the five (05) main categories of project requirement:

- The creation of an e-commerce website

- The integration of the store with Salesforce

- The automation of marketing actions

- Data migration from flat files to the CRM

- The integration of the CRM with the current ERP system in use

# Detailed reporting:

The study that has been carried out about gathering data on customer requirements shows that most of the demands and desires are achievable. Based on the investigation findings, it is proposed to construct the CRM solution, by taking into account three main factors that are categorized:

Technical factors: This is related to the technical aspects of the solution, such as software development, hardware means, infrastructure, and compatibility with existing systems.

Financial factors: This involves assessing the cost implications of building and maintaining the CRM solution, including budget allocation and potential return on investment.

Organizational factors: These factors focus on how the CRM solution aligns with the company's structure, processes, and culture. It may also involve change management considerations to ensure a smooth adoption within the organization.

# Requirements emergency management procedure:

We have therefore chosen to prioritize these requirements based on their emergency regarding the project’s advancement. To make this possible, we have established a set of specific criteria for evaluation. These criteria will help us in accurately categorizing the different steps based on their level of emergency. The emergency of a given requirement can be further elaborated as follows:

## 1/ High Urgency:

## Priority

This designation applies to structural requirements. It demands immediate attention and action as a structural necessity for the SIGMA360 Information System to function.

## Consequences of failure

Failure to address them promptly could result in significant negative consequences: blockage or even failure of the project.

## Engagement

The CRM Alpha Team engages in answering requirements with this level of priority within the delayed time of the project.

## 2/ Moderate Urgency:

## Priority

This category applies to operational requirements, considered as functions to be used by salespersons to perform human tasks in the system. It does not demand immediate attention or action as these functions do not support the system alone.

## Consequences of failure

Low optimization of sales and marketing performance.

## Engagement

The CRM Alpha team does not engage in answering these requirements. The CRM Alpha team is engaged in designing the system to allow these requirements to be answered in the future.

## 3/ Low Urgency:

Priority

This category applies to requirements considered as low-added value, relative to the priority of other requirements in the available time.

## Consequences of failure

Low optimization of sales and marketing performance.

## Engagement

The CRM Alpha team does not engage in answering these requirements.

# Result of the Priority Management Analysis:

By using these detailed classifications, we can effectively prioritize and manage the various steps and requirements within our project or process. We were able to highlight the following points:

## 1/ The urgent requirements:

- The e-commerce website: This is the starting point of the project. It is from the website and the e-commerce website that the next steps can be taken. The urgency here may stem from: 
- the ability to guarantee a multilingual website to reach a wider audience
- the design of an intuitive user interface
- the implementation of a shopping cart
- the implementation of product catalog management
- the guarantee of a seamless checkout experience for the customer.

- Integration SF/ Website: This is a crucial point in the project, as it directly concerns EKOYVA's internal organization. This requirement involves: 
- the integration of Salesforce and the e-commerce website, two critical platforms for the organization.
- the integration of Salesforce and SAP.
 Achieving these integrations is important for simplifying processes and improving decision-making. The urgency may result from a business's need to quickly synchronize customer data, sales information, or financial data.

- Salesforce deployment: This task involves implementing and deploying the Salesforce platform within the organization. It includes:
- managing leads and products
- configuring user access and permissions
- importing existing customer data and customizing the platform to support sales
- marketing and customer service functions. 
The moderate urgency in this case may be due to the organization's desire to improve customer relationship management and sales processes. While this may not be a high priority, it is important to meet this requirement in good time to reap the benefits of the Salesforce system and improve overall business efficiency.

## 2/ Medium-urgent requirements:

- Marketing tasks automation: It will enable the company to improve its sales performance and, consequently, its profitability and return on investment. This initiative involves automating various marketing tasks within the organization. These include activities such as:
- email marketing campaigns
- social media scheduling
- lead nurturing
- abandoned cart tracking
- analytics reporting. 
While these tasks have the potential to improve a company's business performance, their low degree of urgency suggests that their implementation could be considered for the long term, rather than requiring immediate attention.

## 3/ Urgent requirements of little importance:

- Data migration: This is essential, as it is this data that will enable the company to work on managing its business:
- prospect management
- customer management
- marketing actions.
Data migration involves transferring and transforming data from flat files and from Hubspot to Salesforce. Careful execution of data migration is essential to avoid data loss, ensure data accuracy and maintain business continuity.